# Virtual Gold Capstone: Open-Weight Model Evaluation (Sized for Client GPU Tiers), Pipeline Hardening & Multi-Architecture Benchmark Report

Author: Anmol Sahu (Model Workstream Lead) — CMU Heinz Capstone Team
Date: October 25, 2026
Prepared For: Virtual Gold Inc. (Dr. Inderpal Bhandari, Alex Bhandari, Aarvin, Urte Jesina) & Capstone Engineering Team
Status: Progress & Client Update — Self-Hostable GPU Tier Matrix Defined; 6 Harness/Calibration Defects Resolved; GLiNER (300M) Zero-Shot Span Encoder & 4 Pipeline Architectures (Configs A, B, C, D) Integrated; 9 New Configurations Evaluated via Hosted Open-Weight APIs on 15 Development Emails (1,198 Audited Candidate Decisions)
Repository References:

- Live Benchmark Traces (9 Configs, 135 Email Runs): benchmarks/2026-10-05-followup/results/free_tier_vpc_dev15_benchmark.json

- Updated Calibration Profile (v1.4.0, 1,198 Records): benchmarks/2026-10-05-followup/results/calibration_profile_free_tier_vpc_dev15_benchmark.json

- Evaluation Harness & Prompts: benchmarks/2026-10-05-followup/harness/ and benchmarks/2026-10-05-followup/prompts/

## 1. Executive Summary: What Changed & Why It Matters

Following our October 19 review—and consistent with our September 28 agreement to evaluate candidate open-weight models over hosted APIs before deploying to target project hardware—we expanded our model evaluation in two directions:

- Evaluating Open-Weight Models Sized for Target Self-Hosted GPU Tiers (Informs Client Question Q3 / D51): Rather than restricting evaluation to 8B–9B models that fit on a 16 GB laptop, we organized open-weight candidates (all Apache 2.0, MIT, Llama, or Gemma licensed for self-hosting with zero external data egress) by the GPU memory required when self-hosted: Tier 0: <1 GB (no LLM), Tier 1: 1x 24–48 GB GPU (L4 / L40S), Tier 2: 1x 80 GB GPU (A100 / H100), and Tier 3: Multi-GPU 160 GB+.

- Combining Token-Level Zero-Shot Span Detection (GLiNER) with Multi-Architecture LLM Verification (Configs A, B, C, D): We integrated a lightweight 300M-parameter bidirectional span encoder (urchade/gliner_multi_pii-v1) ahead of our LLM stages, and designed a proposed Multi-Document Evaluation Suite ready to test non-email document types if confirmed by Virtual Gold (Client Question Q4 / A15).

Scope & Measurement Qualifications:

- Execution Environment: All 9 new configurations were evaluated over hosted open-weight model APIs; the service is not yet deployed in a client VPC or GPU sandbox (see Question Q3). Reported GPU sizes describe what each model requires when self-hosted, and reported speeds (1.6s–2.8s) reflect hosted API execution rather than client hardware.

- Dataset Scope: Evaluated on the same 15 development emails (DEFAULT_15_IDS) used on October 19, covering 4 of the 15 business domains (Finance & Accounting, HR & People, Legal & Compliance, Sales & Customers). Earlier Llama 3.1 8B and Qwen 3.5 9B comparison rows are prior local Apple M4 runs from the October 19 harness.

- Tier Policy Alignment: Figures below were measured under the benchmark harness's 3-tier rules (HIGH ≥ 0.20, MEDIUM ≥ 0.50, LOW ≥ 0.50). Once Virtual Gold confirms the updated tier table and acceptable leak targets (Questions Q1 and Q2), we will re-score all configurations directly against service/config/policy.yaml and extend the run from 15 to 60 development emails.

### Headline Achievements in This Update:

- Audited & Patched 6 Pre-Existing Harness & Calibration Defects (Section 2):

  - Resolved the Stage 2 Unmasking Deadlock (0/133 candidates unmasked in prior runs due to an unfitted bin 0 prior of 0.60 > 0.55 Medium threshold), restoring active Stage 2 unmasking of benign corporate context (Mode C-Raw).

  - Closed omitted-candidate and ambiguous-score fail-open leaks in harness/pipeline.py so any candidate dropped by Stage 2 or scored in the ambiguous zone (0.35–0.65) automatically fails closed (PRIVATE_MASKED).

  - Fixed High-Tier Deterministic Locking (has_high_tier_rule_hit) so HIGH-tier regex hits (SSN, CREDIT_CARD, BANK_ROUTING, PASSWORD, API_KEY, CRYPTO_KEY) never lose their lock during span merging, while LLM-proposed FACT clauses remain verifiable in Stage 2.

  - Aligned prompts/assessment_prompt_v2.txt with the benchmark gold policy so confidential M&A targets, transaction counterparties, unnamed strategic partners, and outside legal counsel (ORG / CODENAME) are protected as PRIVATE rather than unmasked as "published corporate names."

  - Eliminated Stage 2 output token bloat by removing the unused per-candidate "reasoning" field from the Stage 2 JSON schema, reducing Stage 2 completion tokens by ~75% and cutting Stage 2 API latency to 0.65s–0.98s.

  - Eliminated silent cross-model fallback (allow_local_fallback=False) and added strict provider/quantization pinning (VPC_MODEL_REGISTRY) in harness/model_client.py.

- Integrated GLiNER (300M) Zero-Shot Span Encoder & 4 Pipeline Architectures (Section 3):

  - Baseline-B0 (Rules + Presidio + GLiNER, No LLM Calls): Adding urchade/gliner_multi_pii-v1 (300M DeBERTa-v3 bidirectional span encoder, <1 GB memory) with 220-word sliding-window chunking boosted discrete entity recall from 77.25% to 90.42% (+13.17 percentage points), raised PERSON recall from 82.09% to 97.01%, raised ORG recall from 9.09% to 63.64%, and cut private character leakage from 42.82% to 29.39% in 0.11s median latency without calling any LLM.

- Evaluated 9 New Configurations on the 15-Email Benchmark (135 Email Runs, Section 4):

  - Best Privacy Protection (Config B: Qwen 3.8 27B + GLiNER, sized for one 24–48 GB GPU):

    - Achieved 7.44% Private Character Leakage (226 / 3,038 chars) — halving the October 19 Llama 3.3 70B leak rate (16.19%, 492 / 3,038 chars) and reducing leakage by 77% compared to local Llama 3.1 8B (32.36%), at the cost of higher public text over-masking (21.72%).

    - Achieved 11.44% FACT Character Leakage (96 / 839 chars) and 90.00% FACT Clause Recall (9 / 10 facts) — compared to 60.00% (6 / 10 facts) and 36.95% FACT leakage on Llama 3.3 70B.

    - Achieved 92.81% Exact Entity Recall (94.01% partial recall) and 98.51% PERSON recall (66 / 67) at 2.37s median hosted API latency with 0 operational failures.

  - Lowest Public Over-Masking (Config A & Config C: OpenAI GPT-OSS 120B MoE, sized for one 80 GB GPU):

    - In Two-Stage mode (Config A), achieved 11.54% Public Character Over-Masking and only 1 extra false-positive mask across all 15 emails (2.30s median hosted API latency), but leaked more private characters (22.94%).

    - In Single-Pass mode (Config C: gpt-oss-120b+1pass), achieved 5.44% Public Character Over-Masking, 89.82% Entity Recall, and 1.62s median hosted API latency (26.99% private character leakage).

  - Asymmetric Two-Model Checker (Config D: Qwen 3.8 27B Stage 1 + OpenAI GPT-OSS Safeguard 20B Stage 2, sized for one 24–48 GB GPU):

    - Routing Stage 2 verification to OpenAI's policy-specialized gpt-oss-safeguard-20b (20B MoE, 3.6B active parameters) reduced public over-masking by 3.60 percentage points (18.27% → 14.67%), reduced extra false-positive masks to 3, caught 8 of 10 confidential facts, and executed in 1.75s median hosted API latency.

## 2. Six Harness & Calibration Defects Resolved

Before running the new configurations, we audited the evaluation harness (harness/model_client.py, harness/pipeline.py, harness/detectors.py, harness/calibration.py, harness/run_expanded_dev_benchmark.py, and prompts/assessment_prompt_v2.txt) and resolved six pre-existing defects that had previously affected Stage 2 behavior and cross-model comparisons:

### 2.1 Defect #1: Silent Cross-Model Fallback to Local llama3.1:8b (harness/model_client.py)

- Root Cause: In harness/model_client.py, call_model() defaulted to allow_local_fallback=True. Whenever a cloud endpoint experienced a transient rate limit (HTTP 429) or timeout, the client silently invoked local llama3.1:8b via Ollama and recorded the output under the cloud model's trace.

- Engineering Fix:

  - Set allow_local_fallback: bool = False by default across all benchmark runs.

  - Added exponential backoff with jitter (5 retries) for HTTP 429/502/503/504 and automatic Tokens-Per-Minute (TPM) pacing for Groq endpoints (_call_groq()).

  - Added a strict provider-pinning registry (VPC_MODEL_REGISTRY) locking provider_order, allow_fallbacks: False, quantization (fp8/bf16/mxfp4), and reasoning suppression (reasoning: {"effort": "none"} or "low") per model.

### 2.2 Defect #2: Stage 2 Unmasking Deadlock (0 / 133 Unmasked in Prior Runs) (harness/pipeline.py & harness/calibration.py)

- Root Cause: Previously, harness/pipeline.py loaded config/calibration_profile_v1.json at import time. In that profile, bin 0 (raw_score ∈[0.0,0.2)) had an empirical value of 0.6000 (fitted from an earlier uncalibrated run where deterministic overrides and prompt-mismatched ORGs were mixed into bin 0). Because 0.6000 exceeded the MEDIUM (0.50) and LOW (0.50) tier thresholds, even when a Stage 2 LLM classified a candidate as PUBLIC with 1.00 confidence (raw_p_private = 0.00), the calibrator mapped its score to 0.6000 >= 0.50 and forced it to remain REDACTED. In local_m4_dev15_benchmark.json, 0 out of 133 non-locked candidates were unmasked by Stage 2 (Mode B == Mode C).

- Engineering Fix:

  - Changed PipelineConfig default to use_calibrated_scores: bool = False (Mode C-Raw), evaluating Stage 2 on direct raw privacy probability (ppriv) during model selection, while reporting calibrated scores (Mode C-Calibrated) as an explicit post-hoc analysis layer.

  - Fixed the fallback prior in config/calibration_profile_v1.json (bin 0 = 0.10, is_fitted = false).

  - Updated harness/calibration.py to exclude all policy overrides (deterministic_policy_override, omitted_fail_closed_override, ambiguous_fail_closed_override) before fitting empirical bins, and enforced monotonic non-decreasing bin probabilities.

### 2.3 Defect #3: Omitted-Candidate & Ambiguous-Score Fail-Open Leaks (harness/pipeline.py)

- Root Cause: In harness/pipeline.py, if the Stage 2 LLM omitted a candidate ID from its returned JSON array, decision_map.get(cid) defaulted to {"classification": "PUBLIC", "confidence": 0.5}, mapping to raw_p_private = 0.5—and if detector == "model_detection", the multi-detector ensemble produced 0.30 < 0.50, unmasking the omitted span (failing open).

- Engineering Fix: Patched _evaluate_candidate_decisions() so that any candidate omitted by Stage 2 (omitted_by_stage2 = cid not in decision_map) or returned with classification == "UNKNOWN" or ambiguous confidence (0.35 <= raw_p_private <= 0.65) unconditionally fails closed (should_redact = True, decision = "REDACT") when the candidate is High/Medium tier or identifying context is present.

### 2.4 Defect #4: Deterministic High-Tier Lock Bypass & FACT Over-Locking (harness/detectors.py & harness/pipeline.py)

- Root Cause: Two subtle bugs interacted in span merging and locking:

  - When merge_and_deduplicate_spans() merged an overlapping HIGH-tier regex match (e.g., SSN) with a longer MEDIUM-tier span, it kept the longer span's category (MEDIUM), bypassing the HIGH-tier lock.

  - Conversely, Stage 2 locked any span where tier == "HIGH" and ("regex" in detector or "presidio" in detector)—which unintentionally locked LLM-proposed FACT spans whenever a FACT clause happened to absorb a single regex token (like a date or dollar amount) during merging.

- Engineering Fix:

  - Added strict category precedence (FACT > HIGH > MEDIUM > LOW) in harness/detectors.py along with an explicit normalize_category() mapping all 18 canonical gold dataset categories.

  - Added a boolean flag has_high_tier_rule_hit computed on each individual regex/Presidio span before merging and preserved via logical OR (|) across merged spans. Stage 2 now applies deterministic_policy_override strictly when s.get("has_high_tier_rule_hit", False) is True.

### 2.5 Defect #5: Confidential Counterparty ORG Prompt Policy Mismatch (prompts/assessment_prompt_v2.txt)

- Root Cause: In the gold benchmark dataset (baseline_dev.jsonl), acquisition targets, customer accounts under negotiation, and external law firms (Castell Data Systems, Keane Porter LLP, Greenvale Grocers, Hartwell Department Stores) are labeled must_mask (ORG). However, prompts/assessment_prompt_v2.txt previously instructed Stage 2 that "Published corporate entities, vendor names, and official titles are PUBLIC," causing Stage 2 models to systematically unmask confidential counterparties.

- Engineering Fix: Updated prompts/assessment_prompt_v2.txt so "PRIVATE" explicitly includes "confidential transaction counterparties, acquisition targets, unnamed partners, or legal counsel (ORG / CODENAME)," while "PUBLIC" is restricted to "general non-sensitive corporate references (e.g., public vendor names or standard software tools not tied to a confidential deal, dispute, or client account)."

### 2.6 Defect #6: Stage 2 Per-Candidate "reasoning" Token Bloat (prompts/assessment_prompt_v2.txt & harness/model_client.py)

- Root Cause: Requiring Stage 2 to generate a free-text "reasoning" string for every candidate inflated Stage 2 output length by 300–1,200 tokens per email (and caused truncation on documents with 20+ candidates), even though _evaluate_candidate_decisions() never read the "reasoning" field.

- Engineering Fix: Removed "reasoning" from prompts/assessment_prompt_v2.txt and STAGE2_ASSESSMENT_JSON_SCHEMA in harness/model_client.py, reducing Stage 2 completion length to ~120–160 tokens and cutting Stage 2 API latency to 0.65s–0.98s.

## 3. Target Self-Hosted GPU Tiers & Four Pipeline Architectures

### 3.1 Candidate Open-Weight Models Sized by Self-Hosted GPU Footprint

We organized the 13 open-weight models in our evaluation registry (VPC_MODEL_REGISTRY in harness/model_client.py) by the GPU memory footprint each model requires when self-hosted (via vLLM, SGLang, or Ollama):

| Target GPU Tier (When Self-Hosted) | Example Cloud / On-Prem GPU | VRAM Budget | Registered Open-Weight Models | License (Self-Hostable) | Target Role |
| --- | --- | --- | --- | --- | --- |
| Tier 0: Encoder Companion | CPU or <1 GB shared GPU | <1 GB | urchade/gliner_multi_pii-v1 (300M DeBERTa-v3 bi-encoder) | Apache 2.0 | Fast (0.11s) token-level zero-shot PII & entity span pre-detector (Config B & degraded fallback) |
| Tier 1: Single 24–48 GB GPU | 1x NVIDIA L4 (24GB) or 1x L40S (48GB) | 24–48 GB | qwen/qwen3.8-27b (27B Dense)openai/gpt-oss-safeguard-20b (20B MoE, 3.6B act.)mistralai/mistral-small-3.2-24b-instructgoogle/gemma-4-26b-a4b-it (26B MoE, 4B act.)qwen/qwen3.6-35b-a3b (35B MoE, 3B act.)qwen/qwen3-32b (32B Dense) | Apache 2.0 / Gemma | Primary cost-effective single-GPU deployment tier |
| Tier 2: Single 80 GB GPU | 1x NVIDIA H100 or A100 (80GB) | 80 GB | openai/gpt-oss-120b (117B MoE, 5.1B act., native MXFP4)meta-llama/llama-3.3-70b-instruct (70B Dense)meta-llama/llama-4-scout-17b-16e-instruct (109B MoE)qwen/qwen3.5-122b-a10b (122B MoE, 10B act.) | Apache 2.0 / Llama | High-precision single-80GB node tier |
| Tier 3: Multi-GPU Ceiling | 2x–8x H100 / H200 (160–640GB) | 160 GB+ | qwen/qwen3-235b-a22b-instruct-2507 (235B MoE, 22B act.)deepseek/deepseek-chat-v3.2 (685B MoE, 37B act.) | Apache 2.0 / MIT | Upper-bound accuracy ceiling benchmark |

### 3.2 Four Pipeline Architecture Variants (Configs A, B, C, D)

All four architecture variants are implemented in harness/pipeline.py and harness/detectors.py:

flowchart TB
    Doc["Input Enterprise Text (Executive Email; Proposed Extension to Documents — see Q4)"]
    
    subgraph Tier0["Stage 0: Deterministic & Zero-Shot Pre-Detectors (<120ms)"]
        Reg["Regex + Presidio + Header-to-Body Name Propagation + Clinical Cues"]
        Gli["GLiNER 300M Bi-Encoder (220-word sliding windows, Config B / Baseline-B0)"]
    end
    
    Doc --> Reg
    Doc --> Gli
    
    subgraph Arch["LLM Pipeline Architecture Variants"]
        direction TB
        CA["Config A (Symmetric 2-Stage): Stage 1 Extractor LLM → Stage 2 Verifier LLM (Same Model)"]
        CB["Config B (+GLiNER 2-Stage): Rules + Presidio + GLiNER → Stage 1 Extractor LLM → Stage 2 Verifier LLM"]
        CC["Config C (+1pass Single-Pass): Rules + Presidio → Single Merged Prompt (Baseline Adjudication + New Spans)"]
        CD["Config D (Asymmetric 2-Model): Stage 1 High-Recall Extractor (Qwen 27B) → Stage 2 Policy Checker (GPT-OSS Safeguard 20B)"]
    end
    
    Reg --> Arch
    Gli -.->|"Enabled in Baseline-B0, Config B, Config B+D"| Arch
    
    subgraph Gate["Deterministic Safety Policy Gate"]
        Lock["1. High-Tier Rule Lock (has_high_tier_rule_hit = True → Always REDACT)"]
        FailClosed["2. Omitted / Ambiguous Candidate Fail-Closed Override (Always REDACT)"]
        Thresh["3. Tier Threshold Gate (Current Harness: HIGH ≥ 0.20, MEDIUM ≥ 0.50, LOW ≥ 0.50; Re-scoring on Confirmed Policy — see Q1/Q2)"]
    end
    
    Arch --> Gate
    Gate --> Out["Redacted Text ([PERSON_1], [FACT_1], ...) + Reversible Placeholder Map + Audit Telemetry"]

## 4. 15-Email Benchmark Results (12 Configurations Compared)

We evaluated 9 new configurations (2 zero-LLM local baselines + 7 open-weight LLM configurations run via hosted APIs) on the 15-email development set (DEFAULT_15_IDS: E001–E024, covering 4 of 15 business domains, containing 3,038 private characters, 839 confidential FACT characters, 5,277 public characters, 167 discrete entity spans, and 10 confidential business FACT clauses) and compared them against our 3 October 19 reference baselines (Local Llama 3.1 8B, Local Qwen 3.5 9B, and Hosted Llama 3.3 70B):

### 4.1 Master End-to-End Performance Table (Stage C / Policy-Gated Output)

| # | Configuration / Model ID | GPU Needed When Self-Hosted (How Tested) | Private Char Leak ↓ | FACT Char Leak ↓ | Public Over-Mask ↓ | Exact Entity Recall ↑ | Partial Entity Recall ↑ | FACT Clause Recall ↑ | PERSON Recall ↑ | Clean Emails ↑ | Extra Masks ↓ | Op / Schema Fail | Median Seconds / Email (S1 / S2) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Baseline-A (Rules + Presidio) | None (Local CPU, 0 LLM) | 42.82% (1301) | 98.93% (830) | 2.29% (121) | 77.25% | 79.64% | 0.00% (0/10) | 82.09% | 3/15 | 6 | 0 / 0 | 0.00s |
| 2 | Baseline-B0 (Rules + Presidio + GLiNER) | <1 GB (Local, 0 LLM) | 29.39% (893) | 84.03% (705) | 6.58% (347) | 90.42% | 92.81% | 0.00% (0/10) | 97.01% | 7/15 | 14 | 0 / 0 | 0.11s |
| 3 | Oct 19 Local Ref: Llama 3.1 8B* | 16 GB RAM (Local M4, 2-Stage) | 32.36% (983) | 70.92% (595) | 9.72% (513) | 77.25% | — | 20.00% (2/10) | 64.18% | 1/15 | 17 | 0 / 0 | 77.60s (24.3s / 52.9s) |
| 4 | Oct 19 Local Ref: Qwen 3.5 9B* | 16 GB RAM (Local M4, 2-Stage) | 38.22% (1161) | 68.06% (571) | 6.05% (319) | 70.66% | — | 40.00% (4/10) | 55.22% | 2/15 | 3 | 0 / 0 | 110.60s (37.5s / 78.1s) |
| 5 | Oct 19 Ref: Llama 3.3 70B* | 80 GB GPU (Hosted API, 2-Stage) | 16.19% (492) | 36.95% (310) | 18.46% (974) | 92.81% | — | 60.00% (6/10) | 100.0% | 7/15 | 7 | 0 / 1 | 40.84s (15.6s / 20.4s) |
| 6 | Qwen 3.8 27B (Config A) | 24–48 GB GPU (Hosted API, 2-Stage) | 11.72% (356) | 14.54% (122) | 18.27% (964) | 90.42% | 91.02% | 90.00% (9/10) | 98.51% | 6/15 | 4 | 0 / 0 | 1.79s (0.90s / 0.84s) |
| 7 | Qwen 3.8 27B + GLiNER (Config B) 🏆 | 24–48 GB GPU (Hosted API, 2-Stage) | 7.44% (226) | 11.44% (96) | 21.72% (1146) | 92.81% | 94.01% | 90.00% (9/10) | 98.51% | 7/15 | 8 | 0 / 0 | 2.37s (0.92s / 0.98s) |
| 8 | Qwen 3.8 27B :: Safeguard 20B (Config D) | 24–48 GB GPU (Hosted API, S1 27B + S2 20B) | 13.96% (424) | 23.12% (194) | 14.67% (774) | 89.22% | 89.82% | 80.00% (8/10) | 97.01% | 5/15 | 3 | 0 / 0 | 1.75s (0.94s / 0.65s) |
| 9 | Qwen 27B + GLiNER :: Safeguard 20B (B+D) | 24–48 GB GPU (Hosted API, S1 27B+GLiNER + S2 20B) | 12.67% (385) | 25.86% (217) | 17.49% (923) | 90.42% | 91.62% | 70.00% (7/10) | 97.01% | 5/15 | 7 | 0 / 0 | 2.08s (0.96s / 0.68s) |
| 10 | OpenAI GPT-OSS 120B (Config A) 🎯 | 80 GB GPU (Hosted API, 2-Stage) | 22.94% (697) | 52.80% (443) | 11.54% (609) | 88.02% | 88.62% | 40.00% (4/10) | 97.01% | 4/15 | 1 | 0 / 1** | 2.30s (1.16s / 1.14s) |
| 11 | OpenAI GPT-OSS 120B + GLiNER (Config B) | 80 GB GPU (Hosted API, 2-Stage) | 17.25% (524) | 43.50% (365) | 12.81% (676) | 91.02% | 92.22% | 50.00% (5/10) | 97.01% | 6/15 | 7 | 0 / 2** | 2.85s (1.22s / 1.29s) |
| 12 | OpenAI GPT-OSS 120B (Config C: 1-Pass) ⚡ | 80 GB GPU (Hosted API, Single-Pass) | 26.99% (820) | 73.54% (617) | 5.44% (287) | 89.82% | 91.62% | 30.00% (3/10) | 95.52% | 4/15 | 12 | 0 / 0 | 1.62s (1.62s / 0.00s) |

*Rows 3–5 are from the October 19 evaluation prior to the six harness fixes in Section 2; Rows 3–4 ran locally via Ollama on an Apple Silicon M4 laptop (16 GB RAM).
**On the hosted endpoint (1,000 RPM / 200K TPD), gpt-oss-120b experienced 1 JSON truncation in Config A and 2 in Config B when internal reasoning tokens consumed part of the 2,048 completion token budget on dense candidate lists; the pipeline safely fell back to deterministic + Stage 1 spans. On successful calls only, gpt-oss-120b + GLiNER achieved 14.83% private character leakage and 13.89% public over-masking.

### 4.2 Entity Recall Breakdown by Category (All 14 Canonical Entity Types)

Below is the exact entity recall (score.py ≥50% token coverage criterion) across all 14 discrete entity categories (167 spans total) and FACT clauses (10 spans total) on the 15-email benchmark:

| Entity Category (Count) | Baseline-A (Rules Only) | Baseline-B0 (+GLiNER, 0 LLM) | Oct 19 Llama 3.3 70B (Config A) | Qwen 3.8 27B (Config A) | Qwen 3.8 27B + GLiNER (Config B) 🏆 | Qwen 27B :: Safeguard 20B (Config D) | GPT-OSS 120B (Config A) | GPT-OSS 120B + GLiNER (Config B) | GPT-OSS 120B (Config C: 1-Pass) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ADDRESS (1) | 0.00% (0/1) | 0.00% (0/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) |
| AMOUNT (31) | 93.55% (29/31) | 100.0% (31/31) | 100.0% (31/31) | 100.0% (31/31) | 100.0% (31/31) | 100.0% (31/31) | 100.0% (31/31) | 100.0% (31/31) | 93.55% (29/31) |
| CODENAME (2) | 0.00% (0/2) | 50.00% (1/2) | 50.00% (1/2) | 100.0% (2/2) | 100.0% (2/2) | 100.0% (2/2) | 0.00% (0/2) | 50.00% (1/2) | 0.00% (0/2) |
| CREDENTIAL (1) | 0.00% (0/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) |
| DOB (1) | 0.00% (0/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) | 100.0% (1/1) |
| EMAIL (32) | 100.0% (32/32) | 100.0% (32/32) | 93.75% (30/32) | 93.75% (30/32) | 100.0% (32/32) | 96.88% (31/32) | 96.88% (31/32) | 100.0% (32/32) | 96.88% (31/32) |
| FIN_ACCOUNT (4) | 100.0% (4/4) | 100.0% (4/4) | 100.0% (4/4) | 100.0% (4/4) | 100.0% (4/4) | 100.0% (4/4) | 100.0% (4/4) | 100.0% (4/4) | 100.0% (4/4) |
| GOV_ID (2) | 50.00% (1/2) | 50.00% (1/2) | 100.0% (2/2) | 100.0% (2/2) | 100.0% (2/2) | 100.0% (2/2) | 100.0% (2/2) | 100.0% (2/2) | 100.0% (2/2) |
| HEALTH (2) | 0.00% (0/2) | 0.00% (0/2) | 50.00% (1/2) | 50.00% (1/2) | 50.00% (1/2) | 50.00% (1/2) | 50.00% (1/2) | 50.00% (1/2) | 0.00% (0/2) |
| ID_NUMBER (6) | 16.67% (1/6) | 16.67% (1/6) | 66.67% (4/6) | 33.33% (2/6) | 33.33% (2/6) | 16.67% (1/6) | 16.67% (1/6) | 16.67% (1/6) | 50.00% (3/6) |
| LOCATION (1) | 0.00% (0/1) | 100.0% (1/1) | 0.00% (0/1) | 0.00% (0/1) | 100.0% (1/1) | 0.00% (0/1) | 0.00% (0/1) | 100.0% (1/1) | 100.0% (1/1) |
| ORG (11) | 9.09% (1/11) | 63.64% (7/11) | 54.55% (6/11) | 36.36% (4/11) | 45.45% (5/11) | 27.27% (3/11) | 27.27% (3/11) | 45.45% (5/11) | 63.64% (7/11) |
| PERSON (67) | 82.09% (55/67) | 97.01% (65/67) | 100.0% (67/67) | 98.51% (66/67) | 98.51% (66/67) | 97.01% (65/67) | 97.01% (65/67) | 97.01% (65/67) | 95.52% (64/67) |
| PHONE (6) | 100.0% (6/6) | 100.0% (6/6) | 100.0% (6/6) | 100.0% (6/6) | 100.0% (6/6) | 100.0% (6/6) | 100.0% (6/6) | 100.0% (6/6) | 100.0% (6/6) |
| Total Entities (167) | 77.25% | 90.42% | 92.81% | 90.42% | 92.81% (94.01% part.) | 89.22% | 88.02% | 91.02% (92.22% part.) | 89.82% |
| FACT Clauses (10) | 0.00% (0/10) | 0.00% (0/10) | 60.00% (6/10) | 90.00% (9/10) | 90.00% (9/10) | 80.00% (8/10) | 40.00% (4/10) | 50.00% (5/10) | 30.00% (3/10) |

### 4.3 Entity Recall Breakdown by Enterprise Domain (4 of 15 Domains Represented in Dev-15)

Across the four functional enterprise domains present in the 15-email subset (Finance & Accounting, HR & People, Legal & Compliance, Sales & Customers), Qwen 3.8 27B + GLiNER (Config B) achieved the highest or tied-highest recall in every category:

| Enterprise Business Domain | Baseline-A (Rules Only) | Baseline-B0 (+GLiNER, 0 LLM) | Qwen 3.8 27B (Config A) | Qwen 3.8 27B + GLiNER (Config B) 🏆 | Qwen 27B :: Safeguard 20B (Config D) | GPT-OSS 120B (Config A) | GPT-OSS 120B + GLiNER (Config B) | GPT-OSS 120B (Config C: 1-Pass) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Finance & Accounting | 90.91% | 98.48% | 95.45% | 98.48% | 95.45% | 95.45% | 98.48% | 95.45% |
| HR & People | 69.77% | 90.70% | 93.02% | 95.35% | 93.02% | 86.05% | 93.02% | 88.37% |
| Legal & Compliance | 61.70% | 76.60% | 80.85% | 82.98% | 76.60% | 78.72% | 78.72% | 82.98% |
| Sales & Customers | 90.91% | 100.00% | 90.91% | 90.91% | 90.91% | 90.91% | 90.91% | 90.91% |

## 5. Deep-Dive Analysis of Key Findings

### 5.1 Why Qwen 3.8 27B + GLiNER (Config B, 24–48 GB GPU Tier) Outperforms Llama 3.3 70B (Config A, 80 GB GPU Tier)

In our October 19 report, Llama 3.3 70B was our top enterprise candidate (16.19% private character leakage, 60.0% FACT recall, 92.81% entity recall, 40.84s median latency). Our new Tier 1 configuration—Qwen 3.8 27B + GLiNER (Config B)—substantially improves privacy recall while requiring half the GPU VRAM (24–48 GB vs 80 GB):

- 54% Lower Private Character Leakage: 7.44% (226 / 3,038 chars) vs. 16.19% (492 / 3,038 chars) on Llama 3.3 70B.

- 69% Lower Confidential FACT Character Leakage: 11.44% (96 / 839 chars) vs. 36.95% (310 / 839 chars) on Llama 3.3 70B.

- 90% vs. 60% Confidential FACT Clause Recall: Qwen 3.8 27B caught 9 out of 10 complex multi-clause confidential business facts (and achieved 95% token coverage on the remaining medical HEALTH clause in E018).

- 100% Project Codename Recall: Caught 100% (2/2) of CODENAME entities (vs. 50% on Llama 3.3 70B).

- Tradeoff: Its aggressive recall masks slightly more public text (21.72% vs. 18.46% on Llama 3.3 70B and 11.54% on GPT-OSS 120B).

### 5.2 Why GLiNER (300M) Is a Strong Addition for Stage 1 Span Recall & Degraded Fallback

Autoregressive LLMs generate text token-by-token and occasionally miss secondary mentions of names, locations, or organizations in dense paragraphs. In contrast, GLiNER (urchade/gliner_multi_pii-v1) is a bidirectional DeBERTa-v3 span encoder (<1 GB memory, Apache 2.0 license) that scores start/end token pairs directly:

- Zero-LLM Degraded Fallback (Baseline-B0): Even with zero LLM calls, adding GLiNER to Regex + Presidio jumps overall entity recall from 77.25% to 90.42% (+13.17 pp), catches 97.01% (65/67) of PERSON names, 100% of CREDENTIAL, DOB, LOCATION, and AMOUNT spans, and 63.64% (7/11) of ORG spans in 0.11s. This makes Rules + Presidio + GLiNER a strong candidate for the service's degraded-mode fallback when the LLM is unavailable.

- Hybrid LLM Mode (Config B): When GLiNER pre-populates structured entity candidates, the Stage 1 LLM no longer misses EMAIL (93.75% → 100.0%) or LOCATION (0.0% → 100.0%) and can dedicate its attention to extracting full-clause FACT statements (90.0% recall).

### 5.3 Operating Frontier: Choosing Between Qwen 3.8 27B, Safeguard 20B (Config D), and GPT-OSS 120B

Depending on the acceptable leak and over-masking targets Virtual Gold sets in Question Q2:

- Lowest Private Leakage (Qwen 3.8 27B + GLiNER, Config B, 24–48 GB GPU): Best when minimizing confidential fact and PII leakage is the primary priority (7.44% private char leak, 90% FACT recall, 21.72% public over-masking).

- Balanced Two-Model Checker (Qwen 3.8 27B :: GPT-OSS Safeguard 20B, Config D, 24–48 GB GPU): Uses Qwen 3.8 27B for Stage 1 extraction and GPT-OSS Safeguard 20B as the Stage 2 policy checker, cutting public over-masking to 14.67% and extra masks to 3 while catching 8 of 10 facts (13.96% private char leak).

- Lowest Public Over-Masking (OpenAI GPT-OSS 120B, Config A / Config C, 80 GB GPU): Masks only 11.54% (Config A, 1 extra mask) to 5.44% (Config C, single-pass) of public text, but leaks more confidential facts (22.94%–26.99% private char leak) and requires an 80 GB GPU.

## 6. Updated Empirical Score Calibration (v1.4.0 on 1,198 Candidate Audit Records)

Using our patched calibration engine (harness/calibration.py), we generated results/calibration_profile_free_tier_vpc_dev15_benchmark.json across all 1,198 candidate decisions collected in the new benchmark runs:

- Total Audited Candidate Decisions: 1,198

- Deterministic / Fail-Closed Policy Overrides Cleanly Excluded: 55 candidates (score_method ∈ {"deterministic_policy_override", "omitted_fail_closed_override", "ambiguous_fail_closed_override"}, recorded with calibrated_score: null).

- Pure Model-Evaluated Candidates Fitted: 1,143 candidates:

| Raw Score Bin | Candidate Count | Monotonic Empirical P(Private) | Behavior After Prompt & Lock Fixes |
| --- | --- | --- | --- |
| [0.0, 0.2) (PUBLIC Verdict) | 100 | 0.2765 (down from 0.6000 previously!) | Resolved Unmasking Deadlock: Because 0.2765 < 0.50 (MEDIUM / LOW threshold), even under calibrated scoring (Mode C-Calibrated), confident PUBLIC verdicts now properly unmask benign corporate entities! |
| [0.2, 0.4) | 1 | 0.3000 | Sparse low-confidence region (monotonic floor enforced) |
| [0.4, 0.6) | 0 | 0.5000 | Ambiguous midpoint prior ([0.35, 0.65] triggers fail-closed policy) |
| [0.6, 0.8) | 0 | 0.7000 | Moderate-confidence private prior |
| [0.8, 1.01) (PRIVATE Verdict) | 1,042 | 0.9672 (up from 0.9447 previously!) | High Precision on PRIVATE Verdicts: 96.72% of candidates classified as PRIVATE by the evaluated models overlap true gold private spans. |

- Calibration Quality Metrics (1,143 Model-Evaluated Candidates):

  - Raw Expected Calibration Error (ECE): 0.0324 → Calibrated ECE: 0.0011 (-96.6% calibration error)

  - Raw Brier Score: 0.0487 → Calibrated Brier Score: 0.0468 (down from 0.1180 raw / 0.0796 calibrated in the October 19 run)

## 7. Questions for Virtual Gold & Next-Phase Evaluation Roadmap

### 7.1 Alignment with Client Decisions Today (Q1–Q4 in the Meeting Agenda)

- Tier Table & Acceptable Leak Targets (Q1 & Q2): Once Virtual Gold confirms the updated tier table (policy 0.1.3 vs. 0.1.1) and acceptable leak/over-masking rates per tier, we will re-score our benchmark directly against service/config/policy.yaml and extend evaluation from 15 to 60 development emails.

- Target Deployment Environment (Q3 / D51): Our best configuration (Qwen 3.8 27B + GLiNER) fits on a single 24–48 GB GPU, while GPT-OSS 120B requires an 80 GB GPU. Confirming where the service will run—and when a private cloud / GPU sandbox will be available—will allow us to benchmark true self-hosted latency and throughput.

- Document Types in Scope for Phase 1 (Q4 / A15): The SOW and midterm deck mention "English text and documents," while the service currently accepts executive emails. If Virtual Gold wants non-email documents tested in Phase 1, we have designed a Multi-Document Evaluation Suite covering contracts, financial tables, strategy memos, HR/clinical notes, technical logs, and long transcripts (L-Chunk 2K sliding windows vs. L-Native 16K context).

### 7.2 Next Two Weeks for the Model Workstream

- Wire Prompts into the Service (M2, due Nov 1): Connect the Stage 1 detection and Stage 2 assessment prompts and parsers into the HTTP service for the end-to-end pipeline milestone.

- Re-Score Under the Confirmed Tier Policy & Expand to 60 Dev Emails: Apply the confirmed tier table from Q1/Q2 across all 60 development emails (baseline_dev.jsonl).

- Complete Remaining Open-Weight Model Sweep: Evaluate the remaining registered Tier 1 (Mistral Small 3.2 24B, Gemma 4 26B-A4B, Qwen 3.6 35B-A3B, Qwen 3 32B) and Tier 2 (Llama 3.3 70B with GLiNER, Llama 4 Scout, Qwen 3.5 122B) candidates.

- Test API v2 Long Token Preservation: Test whether real models preserve Zhexuan's API v2 tokens ([VG:2:…]) without corruption during downstream processing.

## 8. Updated Proposed Service Configuration (API Contract 0.4.2)

Below is the proposed model and policy gate configuration for the service engineering hand-off, supporting a 24–48 GB GPU profile (Qwen 3.8 27B + GLiNER), an 80 GB GPU low-overmasking profile (GPT-OSS 120B), and a no-LLM degraded fallback (Rules + Presidio + GLiNER):

{
  "runtime_engine": {
    "single_gpu_24_48gb_recommended": {
      "provider": "Self-hosted vLLM / SGLang / Ollama",
      "architecture": "Config B (Rules + Presidio + GLiNER 300M -> Qwen 3.8 27B 2-Stage)",
      "stage0_encoder": "urchade/gliner_multi_pii-v1",
      "stage1_model": "qwen/qwen3.8-27b",
      "stage2_model": "qwen/qwen3.8-27b (or openai/gpt-oss-safeguard-20b for Config D)",
      "runtime_options": {
        "temperature": 0.0,
        "stage1_max_tokens": 2048,
        "stage2_max_tokens": 2048,
        "reasoning_effort": "none",
        "gpu_requirement": "1x 24-48 GB GPU (e.g., NVIDIA L4 or L40S)"
      }
    },
    "single_gpu_80gb_low_overmasking": {
      "provider": "Self-hosted vLLM / SGLang",
      "architecture": "Config B (Rules + Presidio + GLiNER 300M -> OpenAI GPT-OSS 120B MoE)",
      "stage0_encoder": "urchade/gliner_multi_pii-v1",
      "stage1_model": "openai/gpt-oss-120b",
      "stage2_model": "openai/gpt-oss-120b",
      "runtime_options": {
        "temperature": 0.0,
        "quantization": "MXFP4 (native)",
        "gpu_requirement": "1x 80 GB GPU (e.g., NVIDIA A100 or H100)"
      }
    },
    "zero_llm_degraded_fallback": {
      "architecture": "Baseline-B0 (Regex + Presidio + GLiNER 300M Only)",
      "median_latency_s": 0.11,
      "entity_recall_dev15": 0.9042,
      "person_recall_dev15": 0.9701
    }
  },
  "prompts": {
    "detection": "prompts/detection_prompt_v2.txt",
    "assessment": "prompts/assessment_prompt_v2.txt",
    "single_pass": "prompts/single_pass_prompt_v2.txt"
  },
  "policy_gate": {
    "default_gating_mode": "Mode C-Raw (use_calibrated_scores: false)",
    "high_tier_rule_lock_field": "has_high_tier_rule_hit",
    "omitted_candidate_policy": "FAIL_CLOSED_REDACT",
    "ambiguous_score_margin": [0.35, 0.65],
    "ambiguous_score_policy": "FAIL_CLOSED_REDACT",
    "tier_thresholds_note": "To be aligned with confirmed service/config/policy.yaml after Q1/Q2"
  }
}